Agile
 M E T H O D O L O G Y
t.me/gowra_arul

---
- Agile – derived from Age – related with Time
- Agile ன்னா , Agility
- It’s a development methodology based on iterative and incremental approach.
- Unlike other models like Spiral, V-Model, Waterfall, Prototype models, its very special model and faster
- Agile more effective, for that they adjust its behavior according to the project.

---
- Epic
  - Very short notes of customer requirements
  - All user stories will be here in the Epic
  - Epic also called as ONE PAGER (all info in a Single page)

---
- Development Team will get all the User Stories and accordingly they will Plan for Project (Project Plan) – இவ்வளவு வேலைக்கும் எவ்வளவு நாள் தேவைப்படும்னு பிளான் பண்ணுவாங்க.
- Need a Right person to interact with customer to collect further details about their requirements and clarifications , who is called as Product Manager – he will co-ordinate with customer and helps the Development Team.
- Here customer is called Product Owner.
- No BRS documents here in Agile – No documents.

---
- Agile is suits for Short term Projects (like 3 months to 6 months projects)
- Frequent releases will be there to Product Owner based on his priority (it means which module he prefers first)
- Agile’s Biggest strength is Split the Project and delivered to the Product Owner in usable condition.
- Fortnightly releases will help to achieve the above, that means piecemeal distribution with usable condition, other models doesn’t have this feature.

---
- Sprint
  - Short duration of projects
  - Each Sprint there will be shippable product to the Product Owner
  - Full Projects will be splitted into sprints (modules)
  - Will be delivered to customer as per their requirement
- Shipppable Product
  - Usable Project - Ready to use

---
- Sprint Demo Meeting
  - At each Sprint end, there will be Sprint demonstration meeting with customer to explain customer about the completion of sprint and its functions.
- Sprint Retro (Retrospective) Meeting
  - This meeting will talk about Team Co-operations to improve their strength and avoid their weakness .
- Sprint Planning Meeting
  - This meeting for to discuss about customer feedback about previous sprint and to discuss about current sprint tasks etc ( contd..)

---
  - Tasks will be assigned by themselves – No Particular Person (like team lead) is here to assign the Task
  - Individual responsibility will take place
- Sprint Planning
  - Cards will be given to Team members to complete the Task ( it means how much effort will take to finish the work)
  - Card contains numbers smaller to bigger
  - In this meeting all the team members will show up card at the same time, (eg. one developer will show 2, other one will show 12 – so team will ask opinion from both developers – accordingly task will be handled) it is big strength here in Agile to complete the task.

---
- Scrum Master
  - Who is coordinating all the meetings, he is almost work as Servant Leader
  - Role is coordinating the Team.
  - Any one can play role of Scrum master, Even Fresher can be a Scrum Master
  - Who is the one capable to handle the team and team members mutually and gently to complete the task ON TIME.
  - Team players follow Scrum Master advises (task related)

---
- Roles of Scrum Master
  - Planning
  - Daily Stand up Call (10 min)
    - What I did yesterday
    - What I had issues/ obstacles
    - What is my plant today
    - Including scrum master is also one of the member, he also need to answer.
    - Scrum master is a role not a designation, so any can play as scrum master.
- Testing Team
  - No Specific Testing team in Agile methodology (mostly developer will act as an automatic tester.